## Slide 1: Communications Layer Status
Currently testing finalized version with printer.
In Progress. Estimated finish Monday (04/28)

## Slide 2: Testing Problems
Integrated version does not work.
Threading issues (is jSSC thread safe)?
Stand alone test (not threaded) is fully operational.
Fallback: non-threaded communications layer.
Consequence: May make the UI less responsive.

## Slide 3: Communications: Looking Forward
Several opportunities for printer access.
Complete testing using fallback only if absolutely necessary.