## Slide 1: Preprocessing Unit Testing
Test ID | Input | Expected Output/Action | Test
SM1 | Start Z End Z Parent STL for each material Per subsection. | STL files for each material in each subsection all bound by their specified Start Z and End Z. | Manually build a PrintJobConfiguration object with the described input and pass it to the Subsection Module. Observe the output STL files for correctness.
Test ID | Input | Expected Output/Action | Test
FT1 | Subsection STL files for each subsection Material Configurations for each material in each subsection | AMF file for each subsection that describes the combination of all subsection STL files as a combination of volumes, each volume mapped to its correct material. | Manually build a PrintJobConfiguration object with the described input and pass it to the File Translation Module. Observe the output AMF file for correctness.
Subsection Module
File Translation Module

## Slide 2: Processing Unit Testing
Test ID | Input | Expected Output/Action | Test
SE1 | All data items described in the Detailed Design Specification section 6.1.1.4 | G-Code files for each subsection. | Manually build a PrintJobConfiguration object with the described input and pass it to the Slicing Engine Wrapper Module. Observe the output G-Code files for correctness.
Slicing Engine Wrapper Module

## Slide 3: Post Processing Unit Testing
Test ID | Input | Expected Output/Action | Test
PM1 | The printer G-Code flavor Printer custom start G-Code Printer custom end G-Code, and G-Code files for each subsection. | G-Code files for each subsection with only G-Code commands specific to the specified printer G-Code flavor, the printer customer start G-Code on the bottom most layer, and the printer custom end G-Code at the end of the top most layer. | Manually build a PrintJobConfiguration object with the described input and pass it to the Parser Module. Observe the output G-Code files for correctness.
Parser Module
Test ID | Input | Expected Output/Action | Test
UM1 | G-Code files for each subsection. | Finalized G-Code file with all subsection G-Code in the order from the bottom most subsection to the top most subsection. | Manually build a PrintJobConfiguration object with the described input and pass it to the Unification Module. Observe the output G-Code file for correctness.
Unification Module

## Slide 4: Preprocessing Component Testing
Test ID | Input | Expected Output/Action | Test
NS1 | Start Z End Z for each subsection Parent STL File for each material in each subsection. | AMF file for each subsection that describes the combination of all subsection STL files as a combination of volumes, each volume mapped to its correct material. | Manually build a PrintJobConfiguration object with the described input and pass it to the Normalization Subsystem. Observe the output AMF file for correctness.
Normalization Subsystem

## Slide 5: Post Processing Component Testing
Test ID | Input | Expected Output/Action | Test
GP1 | The printer G-Code flavor Printer custom start G-Code Printer custom end G-Code G-Code files for each subsection. | Finalized G-Code file with all subsection G-Code in the order from the bottom most subsection to the top most subsection. | Manually build a PrintJobConfiguration object with the described input and pass it to the G-Code Preparation Subsystem. Observe the output G-Code file for correctness.
G-Code Preparation Subsystem

## Slide 6: Risks
Hardware Unreliable
  Impact
    Difficult to determine if failures are happening on the hardware or software.
  Severity
    Low
  Strategy
    Examine the G-Codes that are sent to the printer for correctness. Examine raw feedback from the printer separately.
Third Party Software Unreliable
  Impact
    During third party software failure, tests in this test plan may not return accurate results.
  Severity
    High
  Strategy
    Test third party software separately when tests involving the third party software fail.

## Slide 7: Risks
Impact | Difficult to determine if failures are happening on the hardware or software.
Severity | Low
Strategy | Examine the G-Codes that are sent to the printer for correctness. Examine raw feedback from the printer separately.
Hardware Unreliable
Impact | During third party software failure, tests in this test plan may not return accurate results.
Severity | High
Strategy | Test third party software separately when tests involving the third party software fail.
Third Party Software Unreliable

## Slide 8: Risks (cont.)
Impact | Some defects specific to certain combinations of input may never be discovered through the testing process.
Severity | Medium
Strategy | Boundary conditions will be tested for each input.
Untested Input Combinations
Impact | Extends the time needed for testing.
Severity | Low
Strategy | Regression testing will be performed whenever defects are patched.
Defect Fixes May Cause Other New Defects

## Slide 9: Features To Be Tested
STL File Input
Graphical User Interface
Generate Machine Instructions
Issue Machine Instructions
Monitor Temperature
Monitor Position
Adhere to Material Constraints
Identify Materials
Identify Shapes
Determine Shape of Support Material Structure
Create Printing Path
Database Interface
Store & Load Material Records
Slice Geometry into Thickness Levels
Monitor Flow Sensors
Allow for UV Head Polymerization
Fill Density
Software Installer
Host Software to Printer Connection
Startup Time
STL Import Time
Object Processing Time
GUI Responsiveness
Real Time Sensor Monitoring
Temperature Cutoff Threshold
Printing Area Restrictions
Material Database

## Slide 10: Features Not To Be Tested
Monitor Door Switch
Graphical Object Models
Abstract Hardware Interface
Modular and Scalable Design

## Slide 11: Overall Strategy
Test smallest testable units first and work towards the system as a whole
Unit Testing
  Modules tested with JUnit
Component Testing
  Subsystems
Integration
  Communication between layers
Regression Testing
Testing performed on Windows PC with Mechanical team’s 3-D Printer

## Slide 12: Metrics for Overall Success
Metric | Pass Criteria | Fail Criteria
Percentage of critical priority features verified | 100% | Less than %100
Percentage of high priority features verified | 100% | Less than 100%
Percentage of moderate priority features verified | 75% - 100% | Less than 75%
Percentage of low priority features verified | 50% - 100% | Less than 50%
Branch and Line Coverage | 80%-100% | Less than 80%