## Slide 1: Team Ink3D Status 9/13/13
Daniel Lain
Tim Edmonson
Shawn Simonson
Jesse Bowles

## Slide 2: Accomplishments
Met with Advisor
  Received Project Vision
  ME to Handle Hardware Platform
Team Name established
Established Meeting Times 7-9 Tues and Thurs
Established Primary Contact Methods

## Slide 3: Team Responsibilities
Tim – Primary Programmer & Scribe
Jesse – Primary Software Architecture
Shawn – Hardware Interface
Dan – Lead and Support

## Slide 4: Strengths
C Based Language Skill
Strong Algorithms & Data Structures
Software Engineering
Problem Solving

## Slide 5: Weaknesses
No Experience in Printing Software
Little Analytical Geometry Knowledge

## Slide 6: Important Near term Challenges
The Printer is Currently in Development(ME SD Team)
Project Scope Definition
Communication with Multiple Teams

## Slide 7: Early Assessment of Risks
No Defined Interface
Mechanical Engineering Team
Working with Geometry
Hardware Complexity

## Slide 8: Near-Term Work Outlook
Setup Version Control System
Brainstorm Requirements
Hardware Research